TAKMIL

Railway → Azure Migration Plan

Step-by-Step Guide · All Apps · Full Stack

| Current Platform | Railway (Node.js + PostgreSQL) |
| --- | --- |
| Target Platform | Microsoft Azure (App Service + Azure Database for PostgreSQL) |
| Apps to Migrate | Feedback · Attendance · Assessment · Video Lessons · Dashboards |
| Database | Railway PostgreSQL → Azure Database for PostgreSQL Flexible Server |
| WhatsApp Bot | Twilio — stays as is (no change needed) |
| Estimated Time | 2–3 days for a careful migration with zero data loss |
| Prepared By | TAKMIL Tech Team · May 2026 |

1.  Why Migrate to Azure

The TAKMIL LMS is already hosted on Azure. Migrating the feedback, attendance, and assessment apps to the same Azure environment eliminates cross-cloud latency, unifies the database, enables Azure Active Directory single sign-on for teachers, and allows the Power BI reporting team to access all TAKMIL data from one source.

| ✅ Benefits of Moving to Azure - Same network as Azure LMS — lower latency - One PostgreSQL database — no sync needed - Azure AD login for teachers (optional) - Power BI can directly read all TAKMIL data - Azure Monitor, alerts, and auto-scaling - Enterprise SLA and support - IT team already manages Azure — easier ops | ⚠️ What to Watch Out For - Firewall rules must allow app → DB connection - Environment variables must be re-set in Azure - Service worker URLs will change — teachers need to re-cache apps - Twilio webhook URL must be updated after DNS change - Test offline sync before going live - Database backup must be done before migration |
| --- | --- |

2.  Architecture: Current vs Target

## 2.1  Current Architecture (Railway)

| Layer | Current (Railway) | Target (Azure) |
| --- | --- | --- |
| App Server | Railway (Node.js container) | Azure App Service (Node.js runtime) |
| Database | Railway PostgreSQL | Azure Database for PostgreSQL Flexible Server |
| Static Files | HTML files served by Express | Same — served by Express on Azure |
| WhatsApp Bot | Twilio webhook → Railway URL | Twilio webhook → Azure URL (URL update needed) |
| Offline Cache | Service worker on teacher device | Same — no change needed |
| Auth | Phone + 4-digit PIN (own system) | Phone + PIN (keep) or add Azure AD SSO |
| Monitoring | Railway metrics | Azure Monitor + Application Insights |
| Domain | railway.app subdomain | Custom domain on Azure or azurewebsites.net |
| SSL | Railway auto-SSL | Azure App Service auto-SSL |

3.  Pre-Migration Checklist  (Complete before starting)

Complete every item before starting the migration. Do not skip any step.

|  | Item | Status |
| --- | --- | --- |
| [ ] | Azure subscription active and billing set up | Pending |
| [ ] | Azure CLI installed on your laptop (az login works) | Pending |
| [ ] | Access to Railway PostgreSQL console (for backup) | Pending |
| [ ] | Railway environment variables listed and saved securely | Pending |
| [ ] | Twilio account credentials available (for webhook update) | Pending |
| [ ] | Domain name decided (custom or azurewebsites.net) | Pending |
| [ ] | Team notified — plan a low-usage time window (e.g. night / weekend) | Pending |
| [ ] | Full database backup taken from Railway (Step 4) | Pending |
| [ ] | Test Azure App Service created and accessible | Pending |

4.  Step-by-Step Migration Process

Follow these phases in order. Each phase is independent — if something fails, you can roll back to Railway without data loss until Phase 6 (DNS cutover).

| Phase | Time | What Happens | Risk |
| --- | --- | --- | --- |
| Phase 1 | 30 min | Create Azure resources (App Service + PostgreSQL) | Low |
| Phase 2 | 20 min | Set environment variables on Azure | Low |
| Phase 3 | 1–2 hrs | Backup Railway DB and restore to Azure PostgreSQL | Medium |
| Phase 4 | 30 min | Deploy Node.js app code to Azure | Low |
| Phase 5 | 1 hr | Test all apps on Azure URL (no DNS change yet) | Low |
| Phase 6 | 15 min | Update Twilio webhook URL | Medium |
| Phase 7 | 15 min | DNS cutover — point domain to Azure | Medium |
| Phase 8 | 1 hr | Post-migration testing and monitoring | Low |

## Phase 1 — Create Azure Resources (30 min)

Log in to Azure Portal (portal.azure.com) or use Azure CLI. Create the following resources in the same Resource Group.

| 1 | Create a Resource Group az group create --name takmil-rg --location eastus |
| --- | --- |

# Create Resource Group az group create --name takmil-rg --location eastus # Create Azure App Service Plan (B2 = 2 cores, 3.5GB RAM — suits Node.js) az appservice plan create \ --name takmil-plan \ --resource-group takmil-rg \ --sku B2 \ --is-linux # Create Web App (Node.js 20) az webapp create \ --name takmil-app \ --resource-group takmil-rg \ --plan takmil-plan \ --runtime "NODE:20-lts"

| 2 | Create Azure PostgreSQL Flexible Server |
| --- | --- |

# Create PostgreSQL Flexible Server # Replace with a strong password — save it securely az postgres flexible-server create \ --name takmil-db \ --resource-group takmil-rg \ --location eastus \ --admin-user takmil_admin \ --admin-password "YourStrongPassword123!" \ --sku-name Standard_D2s_v3 \ --tier GeneralPurpose \ --storage-size 32 \ --version 15 \ --high-availability Disabled # Create the database az postgres flexible-server db create \ --resource-group takmil-rg \ --server-name takmil-db \ --database-name takmil # Allow Azure services to connect (App Service → PostgreSQL) az postgres flexible-server firewall-rule create \ --resource-group takmil-rg \ --name takmil-db \ --rule-name AllowAzureServices \ --start-ip-address 0.0.0.0 \ --end-ip-address 0.0.0.0

📌 Resource Group: Keep all TAKMIL resources in one resource group (takmil-rg). This makes billing, access control, and cleanup easy.

## Phase 2 — Set Environment Variables (20 min)

Copy all environment variables from Railway to Azure. In Railway: go to your project → Variables tab. Copy each one.

# Set each environment variable on Azure App Service # Replace values with your actual Railway values az webapp config appsettings set \ --name takmil-app \ --resource-group takmil-rg \ --settings \ NODE_ENV=production \ PORT=8080 \ DATABASE_URL="postgresql://takmil_admin:YourStrongPassword123!@takmil-db.postgres.database.azure.com:5432/takmil?sslmode=require" \ TWILIO_ACCOUNT_SID=your_twilio_sid \ TWILIO_AUTH_TOKEN=your_twilio_token \ TWILIO_PHONE_NUMBER=your_twilio_number \ OPENAI_API_KEY=your_openai_key # Verify they are set az webapp config appsettings list \ --name takmil-app \ --resource-group takmil-rg

🔐 Security: Never put real credentials in chat messages or emails. Use Azure Key Vault for production secrets. The DATABASE_URL above is just the format — replace with real values.

## Phase 3 — Backup & Restore Database (1–2 hours)

This is the most critical step. The goal is to move all data from Railway PostgreSQL to Azure PostgreSQL with zero data loss.

| 1 | Backup Railway PostgreSQL Run this from your laptop with pg_dump installed |
| --- | --- |

# Get your Railway PostgreSQL connection details from Railway Dashboard # Railway → Project → PostgreSQL → Connect → copy the connection string # Dump the full database pg_dump \ "postgresql://user:password@host:port/database" \ --no-owner \ --no-privileges \ --format=custom \ --file=takmil_railway_backup.dump # Verify the backup file was created ls -lh takmil_railway_backup.dump # Should show file size (e.g. 50MB) — if 0 bytes, backup failed

| 2 | Restore to Azure PostgreSQL |
| --- | --- |

# Restore the backup to Azure # Replace with your Azure PostgreSQL details pg_restore \ --host=takmil-db.postgres.database.azure.com \ --port=5432 \ --username=takmil_admin \ --dbname=takmil \ --no-owner \ --no-privileges \ --verbose \ takmil_railway_backup.dump # Verify row counts match psql "postgresql://takmil_admin:password@takmil-db.postgres.database.azure.com:5432/takmil?sslmode=require" -c "SELECT COUNT(*) FROM daily_feedback;" -c "SELECT COUNT(*) FROM schools;" -c "SELECT COUNT(*) FROM student_assessments;"

⚠️ Keep Railway running: Do NOT delete Railway or stop the Railway app until Phase 7 (DNS cutover) is tested and confirmed working. Railway is your fallback.

| 3 | If Azure PostgreSQL is already populated (LMS data) |
| --- | --- |

If the Azure PostgreSQL already has LMS data (schools, teachers, students), you have two options:

- Option A — Merge tables: Export only the TAKMIL-specific tables (daily_feedback, video_lesson_logs, student_assessments, pins, tablet_sessions) and import them alongside existing LMS data

- Option B — New database: Create a separate database called "takmil" on the Azure PostgreSQL server alongside the LMS database — both share the same server, billed as one

-- Export only TAKMIL tables (not the shared school/teacher data) pg_dump \ "railway_connection_string" \ --table=daily_feedback \ --table=video_lesson_logs \ --table=student_assessments \ --table=pins \ --table=tablet_sessions \ --table=tablet_results \ --table=assessment_pins \ --no-owner --format=custom \ --file=takmil_data_only.dump

## Phase 4 — Deploy App Code to Azure (30 min)

Push your Node.js app to Azure App Service. Use the Azure CLI deployment method — no GitHub Actions needed for first deploy.

| 1 | Prepare your project for deployment |
| --- | --- |

# In your project root — make sure package.json has a start script cat package.json ¦ grep -A3 '"scripts"' # Should show: "start": "node index.js" # If not, add it: npm pkg set scripts.start="node index.js" # Make sure .gitignore excludes node_modules and .env echo "node_modules/" >> .gitignore echo ".env" >> .gitignore

| 2 | Deploy using ZIP deploy (simplest method) |
| --- | --- |

# Create a zip of your project (excluding node_modules) zip -r takmil-app.zip . -x "node_modules/*" -x ".git/*" -x "*.dump" # Deploy to Azure App Service az webapp deploy \ --name takmil-app \ --resource-group takmil-rg \ --src-path takmil-app.zip \ --type zip # Check deployment status az webapp show \ --name takmil-app \ --resource-group takmil-rg \ --query state

| 3 | Check logs to confirm server started |
| --- | --- |

# Stream live logs from Azure az webapp log tail \ --name takmil-app \ --resource-group takmil-rg # Expected output: # ✅ Database schema initialized # 🚀 TAKMIL Bot v3.0 running on port 8080 # [Attendance] DB migrations checked. # ✅ Photo columns ready

💡 Alternative: GitHub Actions If your code is in GitHub, you can set up automatic deployments: Azure Portal → App Service → Deployment Center → GitHub. Every git push automatically deploys to Azure.

## Phase 5 — Test on Azure URL (1 hour)

Before changing DNS, test everything on the Azure URL. The app is accessible at: https://takmil-app.azurewebsites.net

|  | Test | Expected Result | Pass? |
| --- | --- | --- | --- |
| [ ] | Open /teacher-feedback on phone | Login screen appears, school loads after PIN |  |
| [ ] | Submit feedback form (online) | Confirmation received, row appears in /feedback-table |  |
| [ ] | Turn off phone data, submit feedback | "Saved Offline" badge, auto-syncs when data on |  |
| [ ] | Open /teacher-attendance | Login works, student list loads |  |
| [ ] | Submit attendance | Record saved, appears in attendance dashboard |  |
| [ ] | Open /assess on mobile | PIN entry works, questions load |  |
| [ ] | Complete assessment | Score shown, appears in /assessment-dashboard |  |
| [ ] | Open /teacher-lessons | Login works, videos load from USB |  |
| [ ] | Complete video | Log syncs to /video-lessons-dashboard |  |
| [ ] | Open /feedback-table | All today's submissions visible |  |
| [ ] | Check GPS on map link | Opens Google Maps at correct school location |  |
| [ ] | Open dashboard on mobile offline | Loads from service worker cache |  |

## Phase 6 — Update Twilio Webhook URL (15 min)

The WhatsApp bot receives messages via a Twilio webhook. The webhook URL must point to Azure — otherwise WhatsApp messages go to Railway and Railway is eventually turned off.

- Log in to Twilio Console: console.twilio.com

- Go to Messaging → Try it Out → WhatsApp Sandbox (or your production number)

- Find the "WHEN A MESSAGE COMES IN" webhook field

- Change from:  https://takmil-bot-production-0f51.up.railway.app/webhook

- Change to:   https://takmil-app.azurewebsites.net/webhook

- Save the change

- Test: send a WhatsApp message to the bot — should still respond correctly

⚠️ Do this BEFORE DNS cutover: Update Twilio webhook on Phase 6, test it works, then do DNS in Phase 7. This way WhatsApp works on both URLs during transition.

## Phase 7 — DNS Cutover (15 min)

If you use a custom domain (e.g. takmil.org), update DNS to point to Azure. If you are happy using the azurewebsites.net URL, skip this phase.

| A | Add custom domain to Azure App Service |
| --- | --- |

# Add your custom domain az webapp config hostname add \ --webapp-name takmil-app \ --resource-group takmil-rg \ --hostname "feedback.takmil.org" # Enable managed SSL certificate (free) az webapp config ssl bind \ --name takmil-app \ --resource-group takmil-rg \ --certificate-type managed

| B | Update your DNS records (at your domain registrar) |
| --- | --- |

| Type | Name | Value | Notes |
| --- | --- | --- | --- |
| CNAME | feedback | takmil-app.azurewebsites.net | Points feedback.takmil.org to Azure |
| TXT | asuid.feedback | (verification ID from Azure portal) | Azure domain ownership verification |

⏱️ DNS propagation: DNS changes take 15 minutes to 48 hours to propagate globally. Test on the azurewebsites.net URL while waiting — it always works immediately.

## Phase 8 — Post-Migration Testing & Monitoring (1 hour)

After DNS is live, run a full test cycle on the new URL. Monitor for at least 24 hours before turning off Railway.

| 1 | Enable Azure Application Insights for monitoring |
| --- | --- |

# Create Application Insights az monitor app-insights component create \ --app takmil-insights \ --location eastus \ --resource-group takmil-rg \ --kind web # Get the instrumentation key az monitor app-insights component show \ --app takmil-insights \ --resource-group takmil-rg \ --query instrumentationKey # Add to environment variables az webapp config appsettings set \ --name takmil-app \ --resource-group takmil-rg \ --settings APPINSIGHTS_INSTRUMENTATIONKEY=your_key_here

| 2 | Set up alerts in Azure Monitor |
| --- | --- |

- Go to Azure Portal → takmil-app → Alerts → Create alert rule

- Alert if: HTTP 5xx errors > 5 per minute

- Alert if: Response time > 5 seconds for more than 2 minutes

- Alert if: CPU > 80% for more than 5 minutes

- Send alerts to: admin email + WhatsApp (via Logic App or Power Automate)

| 3 | Monitor for 24 hours then decommission Railway |
| --- | --- |

| When | Action |
| --- | --- |
| Hour 0 | DNS cutover complete — test all apps on new domain |
| Hour 1 | Check Azure logs — no errors expected |
| Hour 4 | Teachers submit feedback — appears in dashboard on Azure |
| Hour 24 | Review 24h of Azure Monitor metrics — CPU, memory, response time, errors |
| Hour 48 | If all clean: pause Railway project (do not delete yet — keep as backup) |
| Week 2 | If no issues: Railway project can be deleted permanently |

5.  Full Environment Variables Reference

These are all the environment variables from your Railway project. Copy them to Azure App Service Settings. Mark sensitive ones with Azure Key Vault (recommended for production).

| Variable | Where to Find It | Example Format | Sensitivity |
| --- | --- | --- | --- |
| DATABASE_URL | Railway → PostgreSQL → Connect | postgresql://user:pass@host:5432/db | 🔴 High |
| TWILIO_ACCOUNT_SID | Twilio Console → Account Info | ACxxxxxxxxxxxxxxxx | 🔴 High |
| TWILIO_AUTH_TOKEN | Twilio Console → Account Info | 32-char hex string | 🔴 High |
| TWILIO_PHONE_NUMBER | Twilio Console → Active Numbers | +14155238886 | 🟡 Med |
| OPENAI_API_KEY | platform.openai.com → API Keys | sk-proj-... | 🔴 High |
| PORT | Set to 8080 on Azure | 8080 | 🟢 Low |
| NODE_ENV | Set to production | production | 🟢 Low |

6.  Connecting to the Existing Azure LMS Database

If the Azure PostgreSQL already contains your LMS data (schools, teachers, students), you can connect TAKMIL apps directly to it. This eliminates duplication and means the feedback dashboard automatically shows data alongside LMS records.

## Option A — Separate database on the same server (Recommended)

Create a new database called "takmil" on the existing Azure PostgreSQL server. Both LMS and TAKMIL share the server but have separate databases — no schema conflicts.

-- Run this on the Azure PostgreSQL server (as admin) CREATE DATABASE takmil; -- Create a dedicated TAKMIL user CREATE USER takmil_app WITH PASSWORD 'SecurePassword123!'; GRANT ALL PRIVILEGES ON DATABASE takmil TO takmil_app; -- TAKMIL DATABASE_URL becomes: -- postgresql://takmil_app:SecurePassword123!@existing-lms-server.postgres.database.azure.com:5432/takmil

## Option B — Cross-database views (Advanced)

If you want LMS school/teacher data to appear in TAKMIL without copying it, create views in the TAKMIL database that read from the LMS database using foreign data wrapper (FDW):

-- Enable postgres_fdw extension CREATE EXTENSION IF NOT EXISTS postgres_fdw; -- Create foreign server pointing to LMS database CREATE SERVER lms_server FOREIGN DATA WRAPPER postgres_fdw OPTIONS (host 'lms-server.postgres.database.azure.com', dbname 'lms_db', port '5432'); -- Map users CREATE USER MAPPING FOR takmil_app SERVER lms_server OPTIONS (user 'lms_readonly', password 'lms_read_pass'); -- Import LMS schools table as read-only in TAKMIL CREATE FOREIGN TABLE lms_schools ( id INT, name TEXT, identifier TEXT, region TEXT, teacher_phone TEXT ') SERVER lms_server OPTIONS (schema_name 'public', table_name 'schools'); -- Now TAKMIL can query: SELECT * FROM lms_schools;

💡 Recommendation: Use Option A (separate database) for simplicity. Use Option B only if your LMS team maintains the schools/teachers master data and TAKMIL should read it live.

7.  Rollback Plan

If anything goes wrong during migration, roll back to Railway in under 5 minutes. This is why Railway must stay running until testing is complete.

| Problem | Rollback Action |
| --- | --- |
| App crashes on Azure | Change Twilio webhook back to Railway URL. DNS still points to Railway if Phase 7 not done yet. |
| Database restore failed | Railway DB is unchanged — app still works on Railway. Investigate Azure restore, retry. |
| DNS not working | Revert DNS CNAME back to Railway URL. Railway is still live — zero downtime. |
| Offline sync broken | Teachers' service workers still cache old URL. Hard refresh or clear cache on teacher phones. |
| WhatsApp bot not responding | Revert Twilio webhook to Railway URL in Twilio Console. Takes 1 minute. |

8.  Azure Cost Estimate

| Resource | SKU | Est. Cost/Month | Notes |
| --- | --- | --- | --- |
| Azure App Service | B2 (2 core, 3.5GB) | ~$75 USD | Scale down to B1 $55 if light load |
| Azure PostgreSQL | Standard_D2s_v3 | ~$120 USD | Flexible Server, 32GB storage |
| Application Insights | Pay-per-use (5GB free) | ~$0–10 USD | First 5GB/month free |
| SSL Certificate | Azure managed cert | Free | Included with App Service |
| Bandwidth | First 5GB free | ~$0–5 USD | Depends on usage |
| TOTAL |  | ~$200–210 USD/month | Compare: Railway ~$20–50 |

💰 Cost Reduction Options: (1) Use B1 App Service ($55/mo) if traffic is light. (2) Use Burstable PostgreSQL tier ($45/mo) for dev/test. (3) Railway is significantly cheaper — only migrate if Azure benefits (shared LMS DB, Azure AD) outweigh the cost.

9.  Final Go-Live Checklist

|  | Item | Done |
| --- | --- | --- |
| [ ] | Azure resources created (App Service + PostgreSQL) |  |
| [ ] | All environment variables set on Azure |  |
| [ ] | Railway DB backed up (takmil_railway_backup.dump saved) |  |
| [ ] | Database restored to Azure — row counts verified |  |
| [ ] | App deployed and server starts without errors |  |
| [ ] | All apps tested on azurewebsites.net URL |  |
| [ ] | Offline submit tested — syncs correctly on reconnect |  |
| [ ] | GPS capture verified in feedback and attendance apps |  |
| [ ] | Assessment results appear in /assessment-dashboard |  |
| [ ] | Video lesson logs appear in /video-lessons-dashboard |  |
| [ ] | Twilio webhook updated to Azure URL |  |
| [ ] | WhatsApp bot tested — responds correctly |  |
| [ ] | DNS updated (if custom domain) |  |
| [ ] | SSL certificate active and HTTPS working |  |
| [ ] | Application Insights enabled |  |
| [ ] | Azure Monitor alerts configured |  |
| [ ] | Teachers notified of new URL (if changed) |  |
| [ ] | Teachers re-opened app once online to re-cache service worker |  |
| [ ] | 24-hour monitoring complete — no errors |  |
| [ ] | Railway project paused (not deleted yet) |  |

TAKMIL Foundation · EdTech Platform · Pakistan

Railway → Azure Migration Plan · Confidential · May 2026